LEVEL 3 TESTING

LIMS Level 3: Market Readiness and Release Certification

Acts as the sales-release gate. It proves security, privacy, scale, recovery, compatibility, integrity, production operations, and real-user readiness.

For: Manual QA, UAT and release teams. Use the consolidated Excel workbook to record execution results.

# 1. Objective

Acts as the sales-release gate. It proves security, privacy, scale, recovery, compatibility, integrity, production operations, and real-user readiness.

# 2. Entry criteria

Levels 1 and 2 meet their exit criteria.

Release candidate is deployed in a production-like environment.

Backup, monitoring, support and rollback owners are available.

# 3. Exit criteria

100% of Level 3 cases executed.

At least 98% pass for applicable Level 3 cases.

100% evidence for release-gate cases.

Zero open Critical/High failure.

Final dashboard status is READY FOR SALES.

# 4. Testing approach

Use the Case ID from this document and the Excel tracker.

Prepare the stated role, data and preconditions.

Follow the action steps and save evidence.

Record Passed, Failed, Blocked, Not Run or N/A in the workbook.

Create a defect for every unexpected result.

Retest fixes and update defect status before release review.

# 5. Scenario catalogue

## Security

| ID | Scenario | Steps | Pass condition |
| --- | --- | --- | --- |
| L3-001 | Broken object authorization | 1. Sign in as Security Tester. 2. Change patient, bill, sample, report, doctor and account IDs in requests. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Every unauthorized object request is denied without data leakage. |
| L3-002 | Cross-tenant authorization | 1. Sign in as Security Tester. 2. Replay valid requests with IDs from another tenant. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Tenant isolation holds for every tested API. |
| L3-003 | Role escalation | 1. Sign in as Security Tester. 2. Modify client payloads/cookies and call admin/refund/release APIs. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Server-side authorization prevents escalation. |
| L3-004 | Session fixation | 1. Sign in as Security Tester. 2. Compare session before and after login/activation. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Authentication rotates or safely establishes the session. |
| L3-005 | Cookie security | 1. Sign in as Security Tester. 2. Inspect all staff, doctor and patient cookies. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Secure, HttpOnly and appropriate SameSite/scope are applied. |
| L3-006 | CSRF-sensitive actions | 1. Sign in as Security Tester. 2. Attempt cross-site state-changing requests. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Requests are blocked by the implemented session/CSRF design. |
| L3-007 | Injection inputs | 1. Sign in as Security Tester. 2. Submit SQL/NoSQL/operator/script payloads in search and forms. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Input is validated/escaped and data is not exposed or changed. |
| L3-008 | Stored XSS | 1. Sign in as Security Tester. 2. Save script/HTML payloads in names, notes and remarks. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Payload renders as safe text or is sanitized. |
| L3-009 | File upload validation | 1. Sign in as Security Tester. 2. Upload oversized, wrong-type and disguised files/images. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Unsafe files are rejected and allowed files are isolated. |
| L3-010 | OTP brute force | 1. Sign in as Security Tester. 2. Repeat doctor/patient/reset OTP guesses. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Rate limit, expiry and lockout prevent brute force. |
| L3-011 | Credential reuse | 1. Sign in as Security Tester. 2. Reuse activation/reset/QR tokens after success and reissue. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | All old single-use credentials fail. |
| L3-012 | Error information leakage | 1. Sign in as Security Tester. 2. Trigger invalid IDs, server errors and unauthorized requests. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Responses contain no stack, DB, secret or tenant details. |
| L3-013 | Security headers | 1. Sign in as Security Tester. 2. Inspect login, dashboard and portal headers. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Required transport/content framing/sniffing controls meet policy. |
| L3-014 | Secrets exposure | 1. Sign in as Security Tester. 2. Inspect client bundles, logs and error output. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | No credentials, SMTP, database or signing secrets are exposed. |
| L3-015 | Dependency vulnerability gate | 1. Sign in as Security Tester. 2. Run the approved dependency/security scan. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | No unaccepted Critical/High finding remains. |
| L3-016 | Privilege matrix certification | 1. Sign in as Security Tester. 2. Execute every dangerous permission against allowed and denied roles. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | UI and API match the signed-off matrix. |

## Privacy & Medical Data

| ID | Scenario | Steps | Pass condition |
| --- | --- | --- | --- |
| L3-017 | Minimum necessary patient response | 1. Sign in as Privacy Tester. 2. Inspect all patient portal/API fields. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Only approved patient-safe fields are returned. |
| L3-018 | Minimum necessary doctor response | 1. Sign in as Privacy Tester. 2. Inspect doctor portal/API fields. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Only owned clinical/referral/approved commission data is returned. |
| L3-019 | URL and log privacy | 1. Sign in as Privacy Tester. 2. Inspect URLs, client/server logs and analytics events. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Sensitive medical data and tokens are not logged or placed in URLs. |
| L3-020 | Cache privacy | 1. Sign in as Privacy Tester. 2. Use Back, shared browser profile and proxy cache after logout. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Private pages are not served from unsafe cache. |
| L3-021 | Search engine privacy | 1. Sign in as Privacy Tester. 2. Inspect robots/meta behavior for patient pages. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Patient pages are not indexed. |
| L3-022 | Printout privacy | 1. Sign in as Privacy Tester. 2. Review QR slips, invoices and reports. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Only necessary data is printed and confidential slips are clear. |
| L3-023 | Data export authorization | 1. Sign in as Privacy Tester. 2. Export reports/accounts/inventory as several roles. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Exports contain only authorized tenant data. |
| L3-024 | Data retention | 1. Sign in as Privacy Tester. 2. Age test audit, portal and medical records past configured periods. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Retention/deletion follows approved policy. |
| L3-025 | Support access | 1. Sign in as Privacy Tester. 2. Use support/developer access to a tenant. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Access is authorized, time-bound and auditable. |
| L3-026 | Privacy incident evidence | 1. Sign in as Privacy Tester. 2. Trace one patient record across access logs. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | The organization can identify who accessed or changed it. |

## Performance & Scale

| ID | Scenario | Steps | Pass condition |
| --- | --- | --- | --- |
| L3-027 | Concurrent login | 1. Sign in as Performance Tester. 2. Run expected peak staff/doctor/patient logins. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Login remains within agreed response time and error rate. |
| L3-028 | Patient search scale | 1. Sign in as Performance Tester. 2. Search a production-sized patient dataset. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Results return within the agreed SLA and remain correct. |
| L3-029 | Billing concurrency | 1. Sign in as Performance Tester. 2. Create bills and payments concurrently. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | No duplicate IDs, receipts or lost payments occur. |
| L3-030 | Sample concurrency | 1. Sign in as Performance Tester. 2. Create/collect/process many samples concurrently. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | IDs/statuses/custody remain correct. |
| L3-031 | Report entry concurrency | 1. Sign in as Performance Tester. 2. Enter and release multiple reports concurrently. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | No overwritten results or invalid transitions occur. |
| L3-032 | Dashboard load | 1. Sign in as Performance Tester. 2. Open dashboards during peak transactions. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Dashboard does not degrade core workflow beyond SLA. |
| L3-033 | Large pagination | 1. Sign in as Performance Tester. 2. Use first/middle/last pages for large datasets. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Stable ordering, counts and response time meet SLA. |
| L3-034 | Large report PDF | 1. Sign in as Performance Tester. 2. Generate reports with many tests/parameters. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | PDF completes within SLA with correct layout. |
| L3-035 | Export volume | 1. Sign in as Performance Tester. 2. Export production-sized ledger/inventory datasets. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Export completes without timeout or memory failure. |
| L3-036 | Notification burst | 1. Sign in as Performance Tester. 2. Release many reports and trigger stock alerts. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Notifications do not duplicate or block core work. |
| L3-037 | Long-running soak | 1. Sign in as Performance Tester. 2. Run realistic transactions for the agreed soak duration. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Memory, connection and error rates remain stable. |
| L3-038 | Recovery after load | 1. Sign in as Performance Tester. 2. Stop the load and continue normal use. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | The system returns to normal without manual restart. |

## Reliability, Backup & Recovery

| ID | Scenario | Steps | Pass condition |
| --- | --- | --- | --- |
| L3-039 | Transactional rollback | 1. Sign in as Release Tester. 2. Force failure during patient+bill+sample creation. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | No partial linked records remain. |
| L3-040 | Payment rollback | 1. Sign in as Release Tester. 2. Force failure after payment starts. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | No mismatched bill, receipt or journal remains. |
| L3-041 | Report release rollback | 1. Sign in as Release Tester. 2. Force failure during release/notification. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Report status and downstream events remain consistent. |
| L3-042 | Network interruption | 1. Sign in as Release Tester. 2. Disconnect during save/payment/result entry. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | User sees a safe retry state with no duplicate transaction. |
| L3-043 | Browser refresh during submit | 1. Sign in as Release Tester. 2. Refresh during sensitive submissions. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | No duplicate or corrupt records are created. |
| L3-044 | Database reconnect | 1. Sign in as Release Tester. 2. Interrupt database connectivity in a controlled environment. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | System fails safely and recovers without cross-tenant impact. |
| L3-045 | Backup creation | 1. Sign in as Release Tester. 2. Run the production backup procedure. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Backup completes, is encrypted and produces verifiable evidence. |
| L3-046 | Restore drill | 1. Sign in as Release Tester. 2. Restore backup into an isolated environment. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Patients, bills, samples, reports, accounts and tenant links reconcile. |
| L3-047 | Point-in-time recovery | 1. Sign in as Release Tester. 2. Recover to an agreed point after test transactions. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Recovery meets RPO and data integrity expectations. |
| L3-048 | Disaster recovery | 1. Sign in as Release Tester. 2. Execute the approved DR runbook. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | RTO/RPO, ownership and communications are proven. |
| L3-049 | Job retry/idempotency | 1. Sign in as Release Tester. 2. Retry email, notification and background operations. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Retries are controlled and do not duplicate business records. |
| L3-050 | Graceful maintenance | 1. Sign in as Release Tester. 2. Enable maintenance/deploy while users are active. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Users receive safe behavior and no data corruption occurs. |

## Compatibility & Accessibility

| ID | Scenario | Steps | Pass condition |
| --- | --- | --- | --- |
| L3-051 | Chrome current | 1. Sign in as Compatibility Tester. 2. Run the full Level 1 flow on current Chrome. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | All screens and downloads work. |
| L3-052 | Edge current | 1. Sign in as Compatibility Tester. 2. Run the full Level 1 flow on current Edge. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | All screens and downloads work. |
| L3-053 | Firefox current | 1. Sign in as Compatibility Tester. 2. Run the full Level 1 flow on current Firefox. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | All screens and downloads work. |
| L3-054 | Mobile patient portal | 1. Sign in as Compatibility Tester. 2. Run activation, bills and reports at 390px width. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | No blocked controls, clipping or unsafe horizontal overflow. |
| L3-055 | Tablet staff use | 1. Sign in as Compatibility Tester. 2. Run reception/sample flow at 768px width. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Primary actions and tables remain usable. |
| L3-056 | Desktop resolutions | 1. Sign in as Compatibility Tester. 2. Check 1366x768 and 1920x1080. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Layout, dialogs and tables remain readable. |
| L3-057 | Keyboard navigation | 1. Sign in as Compatibility Tester. 2. Complete critical forms without a mouse. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Focus order, controls and dialogs are usable. |
| L3-058 | Screen reader labels | 1. Sign in as Compatibility Tester. 2. Inspect login, patient, billing and portal forms. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Controls and errors have meaningful accessible names. |
| L3-059 | Color and contrast | 1. Sign in as Compatibility Tester. 2. Review status, error, flag and dashboard colors. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Meaning is not color-only and contrast meets policy. |
| L3-060 | Zoom/text scaling | 1. Sign in as Compatibility Tester. 2. Use 200% browser zoom. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Critical workflows remain operable without hidden content. |
| L3-061 | Print compatibility | 1. Sign in as Compatibility Tester. 2. Print invoice, receipt, barcode and report from supported browsers. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Content is complete, readable and not clipped. |
| L3-062 | Locale/timezone | 1. Sign in as Compatibility Tester. 2. Use supported locale/timezone variants. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Dates, times and numbers remain accurate and unambiguous. |

## Clinical & Financial Integrity

| ID | Scenario | Steps | Pass condition |
| --- | --- | --- | --- |
| L3-063 | Patient identity chain | 1. Sign in as Senior QA. 2. Trace patient ID from registration through report and portal. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | No identity mismatch occurs. |
| L3-064 | Order-sample-report chain | 1. Sign in as Senior QA. 2. Trace each billed item through sample and report. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Every item has correct one-to-one/many relationship and status. |
| L3-065 | Reference range certification | 1. Sign in as Senior QA. 2. Verify representative sex/age/boundary results. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Displayed ranges and flags match the signed-off master. |
| L3-066 | Report release segregation | 1. Sign in as Senior QA. 2. Attempt entry, approval and release with all roles. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Signed-off segregation is enforced. |
| L3-067 | Critical-result handling | 1. Sign in as Senior QA. 2. Trigger critical results end to end. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Notification/acknowledgement policy is proven or release is blocked. |
| L3-068 | Bill-to-ledger reconciliation | 1. Sign in as Senior QA. 2. Reconcile all UAT bills/payments/refunds. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Invoice, receipt, journal, ledger and P&L totals agree. |
| L3-069 | Commission reconciliation | 1. Sign in as Senior QA. 2. Reconcile regular/investor referral commissions and payouts. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Historical rate, eligibility and payout references agree. |
| L3-070 | Corporate reconciliation | 1. Sign in as Senior QA. 2. Reconcile credit bills, payments, statements and aging. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Opening, movement and closing balances agree. |
| L3-071 | Inventory reconciliation | 1. Sign in as Senior QA. 2. Reconcile opening, receipts, consumption, rejects and wastage. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Physical/system balance and reservations agree. |
| L3-072 | Audit completeness | 1. Sign in as Senior QA. 2. Sample sensitive actions from every module. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Required actor/action/time/object/before-after/reason evidence exists. |
| L3-073 | Status synchronization | 1. Sign in as Senior QA. 2. Compare bill, item, sample and report statuses after all paths. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | No impossible or stale combination remains. |
| L3-074 | No orphan records | 1. Sign in as Senior QA. 2. Query for unlinked bills, samples, reports, receipts and journals. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | No unexplained orphan or duplicate record exists. |

## Production Operations

| ID | Scenario | Steps | Pass condition |
| --- | --- | --- | --- |
| L3-075 | Production configuration | 1. Sign in as Release Manager. 2. Validate domains, HTTPS, SMTP, storage, database and secrets. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | All production settings are present and no development fallback is active. |
| L3-076 | Tenant domain routing | 1. Sign in as Release Manager. 2. Open valid/invalid tenant domains. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Correct tenant resolution and safe not-found behavior occur. |
| L3-077 | Monitoring | 1. Sign in as Release Manager. 2. Trigger application, API, DB, email and storage failures. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Monitoring detects them with actionable context. |
| L3-078 | Alert routing | 1. Sign in as Release Manager. 2. Trigger Critical and High operational alerts. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | The correct on-call owner receives alerts within SLA. |
| L3-079 | Log correlation | 1. Sign in as Release Manager. 2. Trace a transaction across UI/API/database/audit logs. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | A correlation path exists without exposing medical data. |
| L3-080 | Health checks | 1. Sign in as Release Manager. 2. Check production health/readiness endpoints during dependency failure. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Health state is accurate for routing and operations. |
| L3-081 | Deployment rollback | 1. Sign in as Release Manager. 2. Deploy a test release and execute rollback. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Rollback is documented, fast and data-safe. |
| L3-082 | Database migration | 1. Sign in as Release Manager. 2. Run migration on a production-like copy twice. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Migration is idempotent or safely guarded and preserves data. |
| L3-083 | Support runbook | 1. Sign in as Release Manager. 2. Exercise login, email, payment, report and tenant-support procedures. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Support can diagnose and escalate with defined ownership. |
| L3-084 | Incident runbook | 1. Sign in as Release Manager. 2. Simulate patient-data or report-release incident. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Containment, evidence, notification and recovery steps are executable. |
| L3-085 | Capacity thresholds | 1. Sign in as Release Manager. 2. Compare load results with infrastructure limits. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Documented capacity and scale-up thresholds exist. |
| L3-086 | License/subscription enforcement | 1. Sign in as Release Manager. 2. Validate plan and quota behavior in production-like setup. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Commercial entitlements are enforced without blocking entitled labs. |

## Release Certification & Sales UAT

| ID | Scenario | Steps | Pass condition |
| --- | --- | --- | --- |
| L3-087 | New lab onboarding | 1. Sign in as Business UAT Team. 2. Onboard a clean customer-like lab without developer fixes. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Admin can configure and start operations using documented steps. |
| L3-088 | Front-desk UAT | 1. Sign in as Business UAT Team. 2. Run registration, billing, receipt and portal issue as real staff. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Workflow is understandable and completes within agreed time. |
| L3-089 | Lab UAT | 1. Sign in as Business UAT Team. 2. Run collection, processing, rejection and report entry. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Work queues and hand-offs are clear and reliable. |
| L3-090 | Pathologist UAT | 1. Sign in as Business UAT Team. 2. Review, approve, release, print and correct reports. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Clinical controls and outputs meet sign-off expectations. |
| L3-091 | Accounts UAT | 1. Sign in as Business UAT Team. 2. Run collection, refund, close, reconciliation and reporting. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Financial controls and reports meet sign-off expectations. |
| L3-092 | Inventory UAT | 1. Sign in as Business UAT Team. 2. Receive, issue, consume, alert and reconcile stock. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Inventory is usable for daily lab operations. |
| L3-093 | Doctor UAT | 1. Sign in as Business UAT Team. 2. Activate, view referrals/reports/commission and create a request. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Doctor experience and privacy meet sign-off expectations. |
| L3-094 | Patient UAT | 1. Sign in as Business UAT Team. 2. Activate, log in, view and print bills/reports on mobile. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Patient experience is clear, private and usable. |
| L3-095 | Training validation | 1. Sign in as Business UAT Team. 2. Give role guides to new users and observe task completion. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Users complete critical tasks without undocumented assistance. |
| L3-096 | Sales demo validation | 1. Sign in as Business UAT Team. 2. Run the approved demo story on a clean demo tenant. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Demo data, speed and screens are stable and presentable. |
| L3-097 | Known-gap acceptance | 1. Sign in as Business UAT Team. 2. Review every pending/gap-tagged case. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Each gap is fixed, excluded, or formally accepted with owner/date. |
| L3-098 | Go-live checklist | 1. Sign in as Business UAT Team. 2. Review domains, backups, monitoring, support, data, users and rollback. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | All mandatory checklist items have evidence and owner sign-off. |
| L3-099 | Regression completion | 1. Sign in as Business UAT Team. 2. Execute the complete release regression set. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | Required execution/pass thresholds are met. |
| L3-100 | Final release decision | 1. Sign in as Business UAT Team. 2. Review dashboard, blockers, risks and sign-offs. 3. Save or submit. 4. Refresh or reopen the record. 5. Compare the result with the pass condition. | READY FOR SALES appears only when every configured gate is met. |

# 6. Result recording

Record all results in the consolidated Excel workbook. Do not calculate readiness manually. The workbook uses formulas, release thresholds and blocker rules to decide whether the product is ready for sales.